S/No	Requirement	Comment
1	Input is XML Document created with Abby OCR Software	Done
2	Output is Docx document that can be used in assistive technology. If input file 12345.xml, output is 12345.docx	Done / ABBY Command is as follows; / 1) abbyyocr11 -fm -if scan1.pdf -f XML -xcf -of result2.xml / 2) abbyyocr11 -fm -if scan1.pdf -f XML -xcf -xcam Extended -of result2.xml
3	Identify the structural elements of the ABBY XML, create a new XML that copies the input ABBY XML, and adds tags/attributes that can be later recognised by the XML2Word.py program. / The main elements to be identified are; / Chapter Heading / Running Head (Header) / Page Number / Book Title / Once identified, the elements will be tagged with the appropriate Seeing Ear style. List of styles to be provided.	Page Numbering Identified – but needs to be improved. / Bold Italics and Underlined font can now be identified, and these font characteristics will be used in identifying the structural element.
4	Using the XML generated above (e.g. 12345_0.xml) as input, create a new Docx document in line with the Seeing Ear standard. The new document should; / Capture and the structural elements identified in Requirement 3 above / Capture all styles	Page Numbering Identified. / Footer and Header Ongoing / All styles, font size and types currently replicated in docx. Seeing Ear standard to be provided and used for this requirement.
5	Autocorrect for errors in page, section numbering while converting from XML to DOCX. / For page numbering the following error should be detected; / S4 instead of 54 / 31 32 33 659, 35 / missed page not scanned / a page scanned twice	NOT STARTED / Will be started after page numbering testing
6	The software should identify both inline and block styles and label them accordingly	Inline and Block styles identified and currently demonstrated by replicating the original format in the created docx file. Further work on identifying emphasis in speech, stage direction, etc.
7	XMLstyles.py / This will pre-processes the AbbyyXML and output an 'enhanced' XML. The enhancements will add attributes to the text item. E.g. add “PAGENUMBER=True” to the attribute to indicate that the text is a detected page numbering. E.g. / <formatting lang="EnglishUnitedStates" ff="Liberation Serif" fs="10" bold="1" color="3684408" INLINE="False" PAGENUMBER=”TRUE”>3</formatting> / PAGENUMBER=”TRUE” shows that the text “3” is a detected page number / The attributes to be added are; / page numbers / Inline style changes / Chapter Heading / Running Head (Header) / Page Number / Book Title	The following enhancement attributes have been added to the original Abby XML file; / NUMBEROFPAGES / PAGENUMBERINGLOCATION / PAGENUMBERINDEX / PAGENUMBERSCANNED / INLINE / The following can already be detected on the xml file; / Bold Italic Underline Styles / Font type / Font size / Font Colour / Line spacing / New paragraph
8	XML2Word.py / take an enhanced XML file and convert to Word - columns, footnotes etc to be tested later. / Should accept Abby XML files that have been enhanced and deal with any enhancements it understands and ignore any it does not. / Should not transfer the Bold Italic Underline Interface – rather it should use Seeing Ear standard	All the enhanced attributes above are understood and used by the XML2Word.py script
9	Add 2 parameters to the programs when called on the command line / an input file name as first parameter or parameter 0 / an output file name as the second or parameter 1 when called on the command line / Other parameters then they should be after the above parameters.	Two parameters added for the input and output files as suggested above. / To run the XMLstyles.py, use the command; / python3 XMLStyles.py input.xml output1.xml / input.xml is the ABBY XML file before enhancement / output1.xml is the XML output of the program with enhancements / To run the XML2Word.py, use the command; / python3 XML2Word.py output1.xml output2.docx / output1.xml is the enhanced XML file from the previous commanded / output2.docx is the created word document / NOTE: / The program currently allows the xml and file names to be specified without the docx and .xml extensions as well, but not recommended to be so specified.
10	Develop a PDFstyles.py to use in extracting the structural elements e.g. headings, etc from a pdf file. This can then be merged with the output of AbbyOCR XML file before being enhanced.	NOT STARTED / This will be downstream of the previous requirements.

S/No	STRUCTURAL ELEMENT	REQUIREMENT	APPLICABLE XML TAG, ATTRIBUTE NAME AND EXAMPLE
1	Running Heads	Detect, indicate on enhanced XML file and remove from pages Docx.	<formatting lang="EnglishUnitedStates" ff="Liberation Serif" fs="10.5" color="3684408" INLINE="False" RUNHEAD=”TRUE” >THE QUIET AMERICAN</formatting>
2	Book Title	Detect, indicate on enhanced XML so it can be shown on 2nd page of Docx.	<formatting lang="EnglishUnitedStates" ff="Liberation Serif" fs="10.5" color="3684408" INLINE="False" TITLE=”TRUE” >THE QUIET AMERICAN</formatting>
3	Chapter Headings	Detect Chapter Headings, indicate on enhanced XML and show on Docx	<formatting lang="EnglishUnitedStates" ff="Liberation Serif" fs="10.5" color="3684408" INLINE="False" CHAPTERHEAD=”TRUE” >CHAPTER 4 – NEW DAWN</formatting>
4	Chapter Number	Detect Chapter Numbers, indicate on enhanced XML and show on Docx	<formatting lang="EnglishUnitedStates" ff="Liberation Serif" fs="10.5" color="3684408" INLINE="False" CHAPTERNUMBER=”TRUE” >4</formatting>
5	Section Heading	Detect Section Heading, indicate on enhanced XML Heading as Heading 1, sub sections as Heading 2, etc. Also show on Docx	<formatting lang="EnglishUnitedStates" ff="Liberation Serif" fs="13" bold="1" color="3684408" INLINE="False" SECTIONHEAD=”TRUE”>PART ONE</formatting>
6	Page Numbers	Detect, indicate on enhanced XML and style as PageNum, show on Docx. Note, Roman Numerals use a different attribute	<formatting lang="EnglishUnitedStates" ff="Liberation Serif” fs=”10” bold=”1” color="3684408" INLINE="False" PAGENUMBER=”TRUE”>3</formatting> / <formatting lang="EnglishUnitedStates" ff="Liberation Serif” fs=”10” bold=”1” color="3684408" INLINE="False" PAGENUMBERROMAN=”TRUE”>IV</formatting>
7	Left Alignment	Do not indicate on enhanced XML, but set all Paragraphs to left alignment in the final Docx	N/A
8	Stage Direction	Detect and indicate on enhanced XML.	<formatting lang="EnglishUnitedStates" ff="Liberation Serif" fs="10.5" color="3684408" INLINE="False" STAGEDIRECTION=”TRUE”>All propagated with the best intentions.”</formatting>
9	Tables	Detect Tables (including Table of Contents) and indicate on enhanced XML.	To be Confirmed- Need to consider the best method for indicating tables on the XML
10	Pictures	This is already detected on the original XML. Needs to be added to Docx	<block blockType="Picture" blockName="" l="1097" t="2262" r="1300" b="2436"> / </block>

I hope to send the Standard later today (waiting on a staff member who will be in later). Thinking about it yesterday night, I think the next step is not coding but drawing up the interface. Assume XMLstyles is working perfectly and can identify every single element in the Standard. What will it put into the XML file? In other words, you need to specify all the elements in the Standard just as you have done for page number.

Then you would need to alter XML2Word to accept these enhancements. We can manually mark-up a few pages of XML to reflect these enhancements to test it out initially.

Then the real fun begins in trying to interpret the XML to automatically put in the attributes you have specified!

A couple of thoughts on page numbers and chapters.

Page numbers come in 3 types, mostly. Arabic numbers are used for the most part (1 2 3 etc) but it is commonto have Roman numerals at the beginning of a book ( i ii iii iv v etc) while at the end of a book there is often a compound system such as a set of appendices labelled A, B C etc with page numbers A-1, A-2 and so on (as in B-1, B-2 and the same for C, Detc).

Page numbers typically appear in 1 of 2 places, at the bottom of the page or at the top, and if at the top may be on the same line as the running head. Book pages, unlike Word pages, don't have Headers but do have elements that may occur at the head of most pages such as page numbers and running heads. EG
94    Mrs Pepperpot's Day Out
Mrs Pepperpot's Day Out    95
would be a typical scenario.

Your Interface Specification needs to allow for all of the above and be written in such a way that it can be added to as every book seems to turn up something newer and crazier!

Chapter headings are not simple. We label them as being at a certain level in the book hierarchy. In a simple novel it would be common to have a book title with the book itself split into 20 or more chapters. OK, all level 1 or Heading 1 for chapter styles. But a large novel could be in 3 parts, each with acouple of dozen chapters, which may or may not start from chapter 1 again. Here they would be level 2 headings. What about the Prologue, Epilogue, Author's Notes, blah blah blah? How we dealwith these is all in the Standard so the Interface Spec just needs to follow this and allow for the fact that the Standard is not definitive and could change in the future. I hope it will only be added to but this is very much "blue sky" work - no-one has ever done this before to the best of my knowledge. You are a pioneer, Utibe!

Will send on the Standard as soon as I can.